### 0) Prereqs (once per environment)

- Postgres (or your chosen DB)

- Secrets manager wired (env vars / K8s secrets)

- Network + ingress (if applicable)

### 1) ZIP 01–03 — Foundations (core libs + shared types + base config)

Deploy/merge first so all downstream services compile and share the same contract primitives.

Order: ZIP 01 → ZIP 02 → ZIP 03

### 2) ZIP 06 — Control Plane API (backend)

This is your core API surface: auth, contract CRUD, audit wiring, control plane endpoints.

Deploy: ZIP 06

✅ At this point you can:

- authenticate

- create/read contracts (depending on how your stack is wired)

- verify core API health

### 3) ZIP 04 (+ ZIP 05 fallback) — Enforcement Layer

Deploy the deterministic enforcement engine next.

Deploy:

- ZIP 04 (primary enforcement)

- ZIP 05 (fallback, if you ship it side-by-side)

✅ At this point you can:

- run enforcement checks

- block releases deterministically (where wired)

- generate audit events

### 4) ZIP 08 — Semantic / Drift Core

Deploy semantic drift + validation logic (non-blocking + supporting checks).

Deploy: ZIP 08

✅ At this point you can:

- produce drift observations

- populate the observability layer with richer semantic signals

### 5) ZIP 07 — Control Plane UI (FINAL, with Advisory baked in)

Deploy the UI once the core API exists.

Deploy: ZIP 07 (FINAL)

✅ At this point you can:

- use the main product UI

- navigate contracts/enforcement/observability

- see Advisory surfaces (even if empty until ZIP 10 is live)

### 6) ZIP 10 — Advisory ML Vertical (FINAL)

Deploy last. It reads observations and emits advisory recommendations.

Deploy: ZIP 10 (FINAL)

✅ At this point you can:

- run advisory model runs

- generate recommendations

- view Runs/Recommendations/Metrics inside Control Plane UI

### 7) ZIP 09 — Bootstrap / Orchestration / E2E

Run this after everything is up to validate end-to-end.

Run: ZIP 09 (smoke tests + e2e)

✅ This is your “system is actually deployable” proof.